|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | |  |  |  |
| **Team 05** | **Capstone Project II**  **Minutes of Meeting # 15**  **Date: March 19th, 2020 Time: 12:30pm**  **Location: Black Board Collaboration** |  |  |  |
|  | |  |  |  |
|  | |  |  |  |
| Attendees: | Team member 1: Katiuscia Novaes de Sa Team member 3: Aregawi Gebremicaeal  Team member 2: Hussein Khalifa Team member 4: Viacheslav Nepomniashchyi |  |  |  |
|  | |  |  |  |
| **Agenda** | |  |  |  |
| **Item** | **Description** | **Responsibility** | **Planned Date** | **Actual Date** |
| Review of previous meeting | Application Functionality overview. | HK | Mar.19th | Mar.19th |
| Status of Tasks as per previously assigned | Review the tasks accomplished, in process, overall design questions. | VN | Mar.19th | Mar.19th |
| Item # 1… | Adjust banners and bootstrap on the main page. Create “Refusal reasoning” view. | KN | Mar. 20th | Mar. 25th |
| Item # 2… | Write controller for Admin’s Approval/Refusal decision for an Event. | AG & HK | Mar. 23th | Mar.26th |
| Item # 3… | Code controller for Search function,  Upcoming events page | VN | Mar. 24th | Mar. 24th |
| Next meeting date | Date: March 26th  Time: 12:30pm  Location: Black Board Collaboration Session  Agenda: Sprint 8  **Signature:**  Team member 1: K.N.  Team member 2: A.G.  Team member 3: H.K.  Team member 4: V.N. |  |  |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team 05** | **Capstone Project II**  **Minutes of Meeting # 16**  **Date: March 26th, 2020 Time: 12:30pm**  **Location: Black Board Collaboration** |  |  |  |
|  | |  |  |  |
|  | |  |  |  |
| Attendees: | Team member 1: Katiuscia Novaes de Sa Team member 3: Aregawi Gebremicaeal  Team member 2: Hussein Khalifa Team member 4: Viacheslav Nepomniashchyi |  |  |  |
|  | |  |  |  |
| **Agenda** | |  |  |  |
| **Item** | **Description** | **Responsibility** | **Planned Date** | **Actual Date** |
| Review of previous meeting | Testing progress and issues overview | HK | Mar. 26th | Mar. 26th |
| Status of Tasks as per previously assigned | Review the tasks accomplished, in process, overall design questions. | VN | Mar. 26th | Mar. 26th |
| Item # 1… | Adjust Profile page and Upcoming events to reflect Admin’s decision (Enabled/ Refusal+Reason). Pptx final presentation. | KN | Apr.3th | Apr.3h |
| Item # 2… | Unit testing, integrity testing, test User Cases: walk through, report result to the team. | AG & HK | Apr.1th | Apr.3th |
| Item # 3… | Fix @include partial layout to reflect user dropdown when user is logged in. Run through presentation with the team. | VN | Apr.6th | Apr.3th |
| Next meeting date | Date: April 6th  Time: 12:30pm  Location: Black Board Collaboration Session  Agenda: Capstone presentation.  **Signature:**  Team member 1: K.N.  Team member 2: A.G.  Team member 3: H.K.  Team member 4: V.N. |  |  |  |