**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: Jan 18, 2020 |

Report Prepared By:

Viacheslav Nepomniashchyi , Katiuscia Novaes de Sa, Aregawi Gebremicaeal, Hussein Khalifa

Employer/Organization: GBC College

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Events Management System | |
| T05 | |
| Start Date: **Jan 06, 2020** | End Date: **Jan 20, 2020** |
| Green (Good) - Most tasks completed as planned. | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Mockups were completed as per task deadline.  Team started the development and adding features to the website. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Mockup completed | -------- |
| Database established | Account directory for PHP |
| Rough skeleton layout | ------- |
| Held group meetings weekly to discuss project | Still discussing features |

Upcoming Objectives for Jan 19, 2020 to Feb 1, 2020

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | Duration | Date |
| Create routes and controller | Hussein Khalifa | 4 days | Jan 21 to Jan 25 |
| Authentication Set Up | Aregawi Gebremicaeal | 2 days | Jan 22 to Jan 24 |
| Configure GBlearn | Viacheslav Nepomniashchyi | 1 day | Jan 23 |
| Responsive layout | Katiuscia Novaes de Sa | 3 days | Jan 21 to Jan 24 |
| Meetings | Team | 1hour per week | Weekly |

|  |  |  |
| --- | --- | --- |
|  | **Milestones for Next Period** | |
| Milestone (Objective) | Assigned To | Delivery Date |
| Have a part of website working on GBlearn | Team | Jan 26 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Collaborating Code | Using dropbox | Jan 22 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Coding errors | Low | Hi | Review and testing activities periodic. |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T29\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 20, 2019 (11:59 p.m.)**