**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: Feb 1, 2020 |

Report Prepared By:

Katiuscia Novaes de Sa, Viacheslav Nepomniashchyi ,

Aregawi Gebremicaeal, Hussein Khalifa

Employer/Organization: George Brown College

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | GBC Events Management System | |
| T05 | |
| Start Date: **Jan 21, 2020** | End Date: **Feb 1, 2020** |
| Yellow (Warming) - Most tasks completed as planned. | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Model-view-controller skeleton created and configured on a server.  Authentication process initially set up. Design for the basic pages implemented. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Controller is set up. Initial routes are configured. | -------- |
| Server is configured and basic skeleton is installed | E-mail confirmation of registration is being implemented at present time. |
| Authentication process works | ------- |
| Responsive layout implemented | Proper UX template is still being developed |

Upcoming Objectives for Jan 21, 2020 to Feb 1, 2020

|  |  |  |  |
| --- | --- | --- | --- |
| **Planned Activities/Tasks for Next Period** | | | |
| **Activity/Task** | **Assigned To** | **Duration** | **Date** |
| Plan and implement database schema | Hussein Khalifa | 4 days | Jan 21 to Jan 25 |
| Code application classes | Aregawi Gebremicaeal | 3 days | Jan 22 to Jan 24 |
| Code main functions for controller | Viacheslav Nepomniashchyi | 4 day | Jan 23 to Jan 26 |
| Wire presentation layer to the database | Katiuscia Novaes de Sa | 4 days | Jan 27 to Jan 30 |
| Meetings | Team | 3 hours per week | Weekly |

|  |  |  |
| --- | --- | --- |
| **Milestones for Next Period** | | |
| **Milestone (Objective)** | **Assigned To** | **Delivery Date** |
| Have basic features working on the front-end and back-end sides | Team | Mar. 6 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| One-to-many relation implementation and wiring | Google, forums, consultations with GBC professors, experiment-driven development. | Feb. 1 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Native Laravel UI/UX tools are not sufficient for the application | Med | Hi | Connecting to third-side libraries to access or embed their features |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T29\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Feb 01, 2020 (11:59 p.m.)**